# UHS AMS Candidate System

# Final Focused UAT Retest

## Post-Remediation Verification

# 2. Test Environment

Date: 27 September 2026

Branch: devdevdev

Commit: 757ecf736010c8ba746184fc746aa61c4ca83a1d

Application URL: http://127.0.0.1:8002/login

Testing Scope: Focused retest of specific defects and security findings post-remediation. Not a full UAT suite.

# 3. Executive Summary

This focused retest evaluated the latest codebase to verify the resolution of specifically targeted issues from the prior UAT phase. Most issues have been successfully addressed, but one high-severity defect related to payment validation (BUG-003) remains unresolved, throwing a 500 error instead of failing validation gracefully. Therefore, production readiness is not yet achieved.

# 4. Retest Results

| ID | Finding | Previous Status | Current Status | Verification Type | Evidence | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| BUG-002 | Search state clear | FAIL | PASS | Browser / Test Verified | Subagent / Automated Tests | Clearing search effectively empties query string, resets active search label, and restores default records. |
| BUG-003 | Payment amount validation | FAIL | FAIL | Browser / Source Verified | Browser Logs / Subagent | UI allows negative values and server validation throws a 500 error (BindingResolutionException) rather than a validation error. |
| BUG-004 | Receipt uniqueness | FAIL | PASS | Source / Database Verified | Source Code | Database migration explicitly added a unique constraint for receipt_number, accompanied by application-level validation. |
| SEC-001 | Dynamic upload validation | FAIL | PASS | Source Verified | Source Code | FileUpload config now strictly limits accepted MIME types and maximum file size. |
| SEC-002 | Audit coverage | FAIL | PASS | Source Verified | Source Code | AuditLogger explicitly logs actions for registrar and cashier roles, expanding beyond admin-only. |
| SEC-005 | Configuration | FAIL | PASS | Source Verified | Source Code | .env.example utilizes safe placeholders without exposing secrets or debugging features. |
| SEC-006 | Storage exposure | FAIL | PASS | Source Verified | Source Code | Upload disks for payments and form files have been correctly set to private. |
| SEC-007 | Seeded credentials | FAIL | PASS | Source Verified | Source Code | AdminUserSeeder forces environment variables for credentials in production context, averting default passwords. |
| SEC-008 | Automated tests | BLOCKED | PASS | Automated Test Verified | Test Output | PHP dependencies were successfully resolved, and targeted tests passed. |
| BUG-001 | Candidate search exact/no-result | PASS | PASS | Browser / Test Verified | Subagent / Tests | Regression passed. Search continues to perform as expected. |
| BUG-005 | Audit Logs 500 | PASS | PASS | Automated Test Verified | Automated Tests | Regression passed. Audit logs load securely without unhandled exceptions. |
| SEC-004 | Registrar permissions | PASS | PASS | Browser Verified | Browser Subagent | Regression passed. Unauthorized access explicitly yields 403 Forbidden. |

# 5. Remaining Issues

BUG-003: Payment amount validation. The validation logic for the 'amount_kh' field uses an improper closure that causes an unhandled 500 Internal Server Error (BindingResolutionException) instead of a standard validation rejection message. In addition, removing the client-side JavaScript regex allows negative inputs to be typed into the UI.

# 6. Screenshot Evidence

Relevant screenshot evidence has been captured and archived by the browser subagent, demonstrating successful search clearance and the 500 error encountered during payment submission.

# 7. Production Readiness

Production Decision: RETEST REQUIRED

While significant progress has been made, the remaining high-severity technical finding (BUG-003) regarding payment application prevents a safe production deployment.

# 8. Sign-Off

Focused Remediation Retest: RETEST REQUIRED

Prepared By: Antigravity UAT Engineer